| Weekly Status Report Entellects corporation Phone: DBA: Bee Data Technology 5105 Toll view Drive ste 105 Fax: Rolling Meadows IL 60008 Email: Timesheets@bedatatech.com www.beedatatechnology.com |  |
| --- | --- |
| Date of Report: | 04/15/2025 |
| Date Range | 04/08/2025 - 04/15/2025 No of hours (M-8,T-8,W-8, Thu-8, F-8 total 40) |
| Consultant Information: | Name: praneeth kalasani Cell: 3126473021 Email: praneeth@bedatatech.com Client Name: Internal product - Work Location Address: Home/Office |
| Project/Work: | - Signature |
| Summary of Activities in the last week: | - While working on CRM issues last week found issues with API. - Working on API issue by dealing with Unstable Endpoints – Frequent timeouts, 5xx errors. - Found issues with Lack of Rate Limiting or Throttling – System overload during high usage, working on them to minimize the throttling errors. - infrastructure Set up auto-scaling and redundancy for API servers. - Implementing caching where applicable. |
| Goals and objectives for next week: | - Setting up infrastructure with auto scaling and reducing redundancy on API servers. - Updating team with the issues found in sprint meeting |
| Employee Signature | Praneeth Kalasani |