| Weekly Status Report Entellects corporation Phone: 470-926-0977 DBA: Bee Data Technology 5105 Toll view Drive ste 105 Fax: Rolling Meadows IL 60008 Email: harish@bedatatech.com Timesheets@bedatatech.com www.beedatatechnology.com |  |
| --- | --- |
| Date of Report: | 05/09/2025 |
| Date Range | 05/5/2025 - 05/9/2025 No of hours (M-4,T-4,W-4,Thu-4, F-4 total 20) |
| Consultant Information: | Name: Entellects corporation Cell: Email: Client Name: Internal product Work Location Address: Home/Office |
| Project/Work: | Hello Video Streaming |
| Summary of Activities in the last week: | Core Setup Completed: Basic frontend layout, backend APIs for user auth and video catalog, and CI/CD pipeline were successfully implemented and tested. Pending Work: Google OAuth integration and video player prototype were started but not completed—carried over to this week's sprint. |
| Goals and objectives for next week: | Launch a functional video player with real streaming support and complete user authentication (Google OAuth + session handling). Deploy MVP to staging with initial user profiles, dummy video content, and run internal testing across devices. |
| Employee Signature | Harish Kumar Sure |