| Weekly Status Report Entellects corporation Phone: DBA: Bee Data Technology 5105 Toll view Drive ste 105 Fax: Rolling Meadows IL 60008 Email: Timesheets@bedatatech.com www.beedatatechnology.com |  |
| --- | --- |
| Date of Report: | 05/16/2025 |
| Date Range | 05/12/2025 - 05/16/2025 No of hours (M-8,T-8,W-8, Thu-8, F-8 total 40) |
| Consultant Information: | Name: Entellects corporation Cell: Email: Client Name: Internal product Work Location Address: Home/Office |
| Project/Work: | BEEDATA ANALYTICS |
| Summary of Activities in the last week: | - Completed data cleaning and preprocessing to ensure quality inputs. Conducted exploratory data analysis to identify trends and anomalies. - Initiated clustering and association rule mining to uncover key patterns. Preparing insights for integration into business dashboards. |
| Goals and objectives for next week: | - Refine data models to enhance accuracy and relevance of insights. Validate findings with stakeholders and incorporate feedback. - Begin integrating insights into dashboards and preparing a summary report for business review. Explore opportunities for predictive analytics in key areas. |
| Employee Signature | SUNNY KUMAR JHA |