| Weekly Status Report Entellects corporation Phone: +16232106648 DBA: Bee Data Technology 5105 Toll view Drive ste 105 Fax: Rolling Meadows IL 60008 Email: mansishah2516@gmail.com Timesheets@bedatatech.com www.beedatatechnology.com |  |
| --- | --- |
| Date of Report: | 06/02/2025 |
| Date Range | 05/27/2025 - 05/30/2025 No of hours (T-8, W-8, Thu-8, F-8 total 32) |
| Consultant Information: | Name: Entellects corporation Cell: Email: Client Name: Internal product Work Location Address: Home/Office |
| Project/Work: | BT Incident Management Tool |
| Summary of Activities in the last week: | - Improvised Use cases for hospital departments like ICUs, Ots, Pediatrics, etc. - Added form feature to report mishandling or accidents like falls, medical errors, equipment failures, and more. - Added map feature to report the above-mentioned accidents. |
| Goals and objectives for next week: | - Integrate Root cause analysis workflows for critical incidents. - Correlate incident data with patient outcomes. |
| Employee Signature | Mansi Shah |