| Weekly Status Report Entellects corporation Phone: 470-926-0977 DBA: Bee Data Technology 5105 Toll view Drive ste 105 Fax: Rolling Meadows IL 60008 Email: harish@bedatatech.com Timesheets@bedatatech.com www.beedatatechnology.com |  |
| --- | --- |
| Date of Report: | 06/06/2025 |
| Date Range | 06/02/2025 - 06/06/2025 No of hours (M-4,T-4,W-4, Thu-4, F-4 total 20) |
| Consultant Information: | Name: Entellects corporation Cell: Email: Client Name: Internal product Work Location Address: Home/Office |
| Project/Work: | CV Builder |
| Summary of Activities in the last week: | Implemented key features and UI improvements – Added PDF export functionality, enhanced mobile responsiveness, and improved user input flow for CV creation. Completed testing and resolved critical bugs – Fixed formatting and upload issues, conducted cross-browser QA, and gathered user feedback to guide the next sprint. |
| Goals and objectives for next week: | Enhance CV customization options – Implement user-controlled section ordering, font choices, and color themes to allow more personalized CV designs. Improve performance and accessibility – Optimize page load times and complete an accessibility pass (WCAG compliance), ensuring the CV builder is fast and usable for all users. |
| Employee Signature | Harish Kumar |