| Weekly Status Report Entellects corporation Phone: +16232106648 DBA: Bee Data Technology 5105 Toll view Drive ste 105 Fax: Rolling Meadows IL 60008 Email: mansishah2516@gmail.com Timesheets@bedatatech.com www.beedatatechnology.com |  |
| --- | --- |
| Date of Report: | 07/02/2025 |
| Date Range | 06/16/2025 - 06/20/2025 No of hours (M-8, T-8, W-8, F-8 total 32) |
| Consultant Information: | Name: Entellects corporation Cell: Email: Client Name: Internal product Work Location Address: Home/Office |
| Project/Work: | BT Incident Management Tool |
| Summary of Activities in the last week: | - Understood the existing capability of Business applications of BTIM project. - Developed an automated workflow and fixed previous errors for Business use case of the project to report incidents, IT requests, and customer complaints. - Allowed workflow templates that can be used for repetitive business functions like quality control and procurement. |
| Goals and objectives for next week: | - Adding conditional logic to automated workflow to report the incidents to the appropriate level of authority. |
| Employee Signature | Mansi Shah |