| Weekly Status Report Entellects corporation Phone: 470-926-0977 DBA: Bee Data Technology 5105 Toll view Drive ste 105 Fax: Rolling Meadows IL 60008 Email: harish@bedatatech.com Timesheets@bedatatech.com www.beedatatechnology.com |  |
| --- | --- |
| Date of Report: | 07/04/2025 |
| Date Range | 06/30/2025 - 07/04/2025 No of hours (M-4,T-4,W-4, Thu-4, F-4 total 20) |
| Consultant Information: | Name: Entellects corporation Cell: Email: Client Name: Internal product Work Location Address: Home/Office |
| Project/Work: | Smart Auto-Apply: AI-Powered Resume Optimization Web App |
| Summary of Activities in the last week: | Developed and integrated auto-apply feature – Automated job application process using Selenium, including autofill and submission tracking. Optimized dashboard performance and workflows – Improved page load speed, refined navigation across modules, and ensured smooth user interaction throughout the platform. |
| Goals and objectives for next week: | Finalize remaining modules and UI polish – Complete My Reviews and Resume Services pages, and enhance visual consistency across all pages. Conduct end-to-end testing and prepare for deployment – Perform full system testing, fix any outstanding bugs, and set up deployment pipeline for project launch. |
| Employee Signature | Harish Kumar |