| Weekly Status Report Entellects corporation Phone: 470-926-0977 DBA: Bee Data Technology 5105 Toll view Drive ste 105 Fax: Rolling Meadows IL 60008 Email: harish@bedatatech.com Timesheets@bedatatech.com www.beedatatechnology.com |  |
| --- | --- |
| Date of Report: | 07/11/2025 |
| Date Range | 07/07/2025 - 07/1/2025 No of hours (M-4,T-4,W-4, Thu-4, F-4 total 20) |
| Consultant Information: | Name: Entellects corporation Cell: Email: Client Name: Internal product Work Location Address: Home/Office |
| Project/Work: | Smart Auto-Apply: AI-Powered Resume Optimization Web App |
| Summary of Activities in the last week: | Final Integration & Testing: Integrated all modules into a unified application, fixed UI/UX issues, added validations, and performed complete end-to-end testing. Deployment & Documentation: Deployed the app to the cloud, validated performance, conducted a team demo, and finalized user documentation and screenshots for reporting. |
| Goals and objectives for next week: | Post-Deployment Monitoring & Feedback:Track app performance, fix critical bugs, and collect user feedback for improvements. Code & Documentation Cleanup:Refactor code, remove unused assets, and finalize technical documentation for project handoff or future development. |
| Employee Signature | Harish Kumar |