| Weekly Status Report Entellects corporation Phone: +16232106648 DBA: Bee Data Technology 5105 Toll view Drive ste 105 Fax: Rolling Meadows IL 60008 Email: mansishah2516@gmail.com Timesheets@bedatatech.com www.beedatatechnology.com |  |
| --- | --- |
| Date of Report: | 08/04/2025 |
| Date Range | 07/29/2025 - 08/01/2025 No of hours (T-4, W-8, Thu-8, F-8 total 28) |
| Consultant Information: | Name: Entellects corporation Cell: Email: Client Name: Internal product Work Location Address: Home/Office |
| Project/Work: | QuickBite Project |
| Summary of Activities in the last week: | - Included more in the documentation of QuickBite project. - Worked on main.py file and established python function connections and tested for menu and orders python files. - Made presentation for this project. |
| Goals and objectives for next week: | - Test of the code and implementing flask app. |
| Employee Signature | Mansi Shah |