# Mock Business Requirement Gathering (BRG) Document

# 1. Project Overview

Project Name: Discord User Engagement Analytics Dashboard

Business Sponsor: VP of Product Analytics, Discord

Project Owner: Data Analytics Team

Prepared By: Aarthi Aiyannar Karuppiah Vadivel – Business Analyst

## Objective

To design and implement a centralized analytics dashboard that measures user engagement across Discord communities, enabling product and marketing teams to make data-driven decisions that increase retention and growth.

# 2. Business Goals & Drivers

Increase Retention: Identify patterns of user activity that correlate with long-term engagement.

Optimize Product Features: Provide actionable insights on which features drive community stickiness.

Improve Monetization: Track Nitro subscriber behavior and identify upsell opportunities.

Enhance Decision-Making: Provide leadership and cross-functional teams with near real-time insights.

# 3. Key Stakeholders

Business Sponsor: VP of Product Analytics

End Users: Product Managers, Marketing Teams, Community Managers, Data Science Teams

Technical Teams: Data Engineering, BI Developers, Infrastructure Team

External Stakeholders: Select community moderators (for qualitative input)

# 4. Scope

## In-Scope:

Data integration from Discord’s event logs, Nitro subscriptions, and community activity databases.

Creation of KPIs and metrics.

Power BI/Tableau dashboard development with drill-down capability.

Role-based access (PMs see global data; CMs see their community’s data).

## Out-of-Scope:

Predictive ML modeling (phase 2).

Third-party integrations outside Discord’s ecosystem.

# 5. Assumptions & Constraints

Data is stored in Snowflake and Redshift.

Stakeholders agree on standardized metric definitions.

Dashboard should refresh daily (real-time only for phase 2).

Budget constraints allow for internal resource allocation only.

# 6. Requirements

## Functional Requirements:

Track DAU, MAU, and Retention Rate.

Breakdown of engagement by feature usage (chat, voice, video, events, bots).

Community-level analytics to compare activity across servers.

Funnel analysis for onboarding → first week → conversion to active user.

Visualization of Nitro subscription patterns (sign-up, renewal, churn).

Export function for CSV/Excel for ad-hoc analysis.

## Non-Functional Requirements:

Dashboard must load in under 5 seconds.

Data security compliant with GDPR/CCPA.

Mobile-friendly view for quick executive insights.

# 7. Success Metrics

80% of PMs adopt dashboard for monthly product reviews.

30% reduction in ad-hoc SQL requests within 3 months.

Measurable increase in retention after feature optimization informed by insights.

# 8. Risks & Mitigations

Risk: Misalignment on metric definitions. Mitigation: Conduct stakeholder workshops before build.

Risk: Data latency due to system dependencies. Mitigation: Phase-wise delivery with critical KPIs prioritized.

Risk: Low adoption. Mitigation: Training sessions and feedback loops with users.

# 9. Timeline (High-Level)

Week 1–2: Requirement workshops and sign-off.

Week 3–4: Data model design and ETL validation.

Week 5–6: Dashboard development.

Week 7: UAT with stakeholders.

Week 8: Go-live and training.